# Nutanix Kubernetes Platform

Version 2.16 Deployment Strategy

Pre-provisioned Infrastructure Deployment Guide

For Claude Code Automated Deployment

Document Version: 1.0

Last Updated: December 2025

# Table of Contents

# 1. Executive Summary

This document provides a comprehensive deployment strategy for Nutanix Kubernetes Platform (NKP) 2.16 on pre-provisioned infrastructure. The strategy is designed to be executed by Claude Code, an AI-powered agentic coding assistant, enabling fully automated or semi-automated Kubernetes cluster deployment.

NKP delivers enterprise-grade Kubernetes with built-in security, observability, and multi-cluster management capabilities. This deployment approach leverages the NKP CLI for infrastructure-as-code deployment, with comprehensive validation, monitoring, and verification at each phase.

## 1.1 Deployment Approach

The deployment follows a phased approach with validation gates:

- Environment Validation - Verify all prerequisites before deployment

- Bootstrap Cluster - Create temporary KIND cluster for CAPI controllers

- Cluster Deployment - Deploy management cluster on pre-provisioned nodes

- Network Configuration - Configure MetalLB for LoadBalancer services

- Platform Installation - Deploy Kommander management dashboard

- Verification - Comprehensive health and functionality checks

# 2. Architecture Overview

## 2.1 NKP Components

NKP consists of three primary components that work together to provide enterprise Kubernetes:

- Konvoy: Cluster lifecycle management using Cluster API (CAPI)

- Kommander: Fleet management, UI dashboard, and platform applications

- Konvoy Image Builder (KIB): Creates CAPI-compliant machine images

## 2.2 Cluster Architecture

The deployment creates a self-managed management cluster with the following topology:

| Component | Configuration |
| --- | --- |
| Control Plane | 3 nodes (HA), Kubernetes API, etcd, CAPI controllers |
| Worker Nodes | 4+ nodes for workloads and platform applications |
| CNI | Cilium (Nutanix) or Calico (other providers) |
| Load Balancer | MetalLB for bare-metal LoadBalancer services |
| Ingress | Traefik via Kommander |
| Storage | Local Volume Provisioner, Nutanix CSI, or Rook Ceph |

# 3. Requirements and Prerequisites

## 3.1 Hardware Requirements

| Node Type | vCPU | RAM | Disk |
| --- | --- | --- | --- |
| Control Plane | 4 vCPU | 16 GB | 80-100 GB |
| Worker Node | 8 vCPU | 32 GB | 80-100 GB |
| Bastion Host | 2 vCPU | 8 GB | 50 GB |

## 3.2 Software Requirements

### Bastion Host

- Docker CE 20+ or Podman 4+

- kubectl (matching Kubernetes version)

- Helm 3.x

- NKP CLI binary (from Nutanix Support Portal)

### Cluster Nodes

- Supported OS: Rocky Linux 9.5/9.6, RHEL 8.10, Ubuntu 22.04

- Swap disabled

- iscsid service enabled

- firewalld disabled

- SSH access with passwordless sudo

## 3.3 Network Requirements

- Control Plane VIP: Unused IP in node subnet

- MetalLB IP Range: 5-15 IPs in node subnet, outside DHCP scope

- Required ports: 6443 (API), 2379-2380 (etcd), 10250-10252 (kubelet)

- DNS resolution for node hostnames

- NTP synchronization across all nodes

# 4. Deployment Phases

## 4.1 Phase 1: Environment Validation

Objective: Verify all prerequisites before deployment begins

Duration: 5-10 minutes

Validation Checks:

- Bastion host software requirements

- SSH connectivity to all nodes

- Node prerequisites (swap, iscsid, firewalld)

- Network requirements (VIP availability, port access)

## 4.2 Phase 2: Bootstrap Cluster Creation

Objective: Create temporary KIND cluster for CAPI controllers

Duration: 5-10 minutes

Command: nkp create bootstrap

## 4.3 Phase 3: Cluster Deployment

Objective: Deploy self-managed management cluster

Duration: 30-60 minutes

Key Steps:

- Generate PreprovisionedInventory YAML

- Execute nkp create cluster preprovisioned command

- Wait for ControlPlaneReady condition

- Retrieve kubeconfig

- Delete bootstrap cluster (CAPI resources pivot automatically)

## 4.4 Phase 4: Network Configuration

Objective: Configure MetalLB for LoadBalancer services

Duration: 5-10 minutes

Configuration:

- Create IPAddressPool with assigned IP range

- Create L2Advertisement for Layer 2 mode

- Verify speaker pods are running on all nodes

## 4.5 Phase 5: Kommander Installation

Objective: Deploy management dashboard and platform applications

Duration: 30-45 minutes

Installed Components:

- Traefik Ingress Controller

- Prometheus + Grafana (Monitoring)

- Loki + Fluent Bit (Logging)

- Dex (Identity/SSO)

- Velero (Backup)

- Gatekeeper (Policy)

# 5. Risks, Caveats, and Mitigations

## 5.1 Critical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| SSH Connectivity Failure | Deployment cannot proceed | Pre-validate SSH access; use validate-prerequisites.sh |
| Swap Not Disabled | kubelet fails to start | Check swap status on all nodes before deployment |
| VIP Already In Use | API server unreachable | Ping VIP before deployment; use dedicated IP |
| MetalLB IP Conflict | LoadBalancer services fail | Use IPs outside DHCP range; validate availability |
| Insufficient Resources | Pods pending, deployment stalls | Follow minimum requirements; add headroom for platform apps |
| Docker Hub Rate Limits | Image pulls fail | Use registry mirror with credentials; consider air-gapped |

## 5.2 Operational Caveats

- Single Control Plane: Not suitable for production; use 3 nodes minimum

- Local Volume Provisioner: Default storage is not production-ready; consider Nutanix CSI or Rook Ceph

- Self-Signed Certificates: Browser warnings expected; configure custom certificates for production

- Default Credentials: Always rotate dashboard password immediately after deployment

# 6. Claude Code Integration

Claude Code can execute the entire deployment workflow using the provided prompts and scripts. The integration package includes structured prompts for each deployment phase.

## 6.1 Package Contents

- CLAUDE_CODE_PROMPTS.md: Phase-specific prompts for deployment

- nkp-deployment-spec.yaml: Complete deployment configuration

- environment.env.template: Environment variables template

- scripts/: Deployment, validation, and verification scripts

- CLAUDE.md: Project context file for Claude Code

## 6.2 Usage Workflow

- Copy environment.env.template to environment.env and fill in values

- Launch Claude Code in the deployment directory

- Add context files: /add environment.env nkp-deployment-spec.yaml

- Use the Master Deployment Prompt from CLAUDE_CODE_PROMPTS.md

- Monitor progress and provide input at validation gates

# 7. Verification and Validation

## 7.1 Post-Deployment Checks

| Component | Check | Expected Result |
| --- | --- | --- |
| Nodes | kubectl get nodes | All nodes Ready |
| System Pods | kubectl get pods -A | All Running/Completed |
| MetalLB | Test LoadBalancer service | External IP assigned |
| Storage | Create test PVC | PVC bound |
| Dashboard | Access Kommander UI | Login successful |
| License | Check license status | License valid |

## 7.2 Verification Commands

# Check cluster health

kubectl get nodes -o wide

kubectl get pods -A | grep -v Running

# Get dashboard credentials

nkp get dashboard --kubeconfig cluster.conf

# 8. Recommendations

## 8.1 Pre-Deployment

- Always run prerequisite validation before deployment

- Document all IP allocations in a network spreadsheet

- Reserve MetalLB IPs in IPAM/DHCP system

- Prepare rollback plan before production deployment

## 8.2 Post-Deployment

- Rotate dashboard password immediately

- Configure identity provider for enterprise SSO

- Set up Velero backup schedule

- Configure alerting in Prometheus/AlertManager

- Review and apply network policies

- Plan upgrade path to next NKP version

## 8.3 Production Hardening

- Replace self-signed certificates with CA-signed certificates

- Configure custom domain for dashboard access

- Replace local volume provisioner with enterprise storage

- Enable Pod Security Standards enforcement

- Configure audit logging

- Implement resource quotas per namespace

# 9. Appendix

## 9.1 Quick Reference Commands

# Create bootstrap cluster

nkp create bootstrap

# Deploy cluster

nkp create cluster preprovisioned \

--cluster-name ${CLUSTER_NAME} \

--control-plane-endpoint-host ${VIP} \

--pre-provisioned-inventory-file inventory.yaml \

--ssh-private-key-file ~/.ssh/id_rsa \

--self-managed

# Get kubeconfig

nkp get kubeconfig -c ${CLUSTER_NAME} > ${CLUSTER_NAME}.conf

# Install Kommander

nkp install kommander --init > kommander.yaml

nkp install kommander --installer-config kommander.yaml

## 9.2 Useful Resources

- NKP Documentation: portal.nutanix.com

- Nutanix Support: support.nutanix.com

- Claude Code Documentation: docs.anthropic.com

- Kubernetes Documentation: kubernetes.io/docs

— End of Document —